OceanTrace

Team Split & Developer Handbook

SIH 2026 · Problem Statement 26143 (NTRO)

Leveraging satellite imagery to determine oil spills at sea along with AIS data correlations to identify the vessel responsible for the spill.

Companion document: PS26143 System Specification (architecture, module specs, fallback register). This handbook does not redesign that architecture — it assigns ownership of its pieces.

# Contents

# 1. Core Working Principle

Every developer owns one component with a frozen contract:

INPUT  →  COMPONENT PROCESSING  →  OUTPUT

- Build, run, and test your component alone, against mock inputs.

- Nobody waits for anybody. If your upstream is not ready, use the mock files in contracts/mocks/.

- The contract is the law: if your output matches the contract, integration works without rewriting your code.

- Conventions everywhere: WGS84 (EPSG:4326) coordinates, UTC timestamps, standard error taxonomy (AUTH_FAILED, TIMEOUT, RATE_LIMITED, UNAVAILABLE, BAD_RESPONSE).

# 2. Final Split

| Developer | Component | Core-work share |
| --- | --- | --- |
| Indhu Priyan | ML models (detection) + Main System (backend + UI + API monitoring) + Final Integration | 60% of core work |
| Nandha Kumar | Core Engines: Characterisation, Drift (hindcast/forecast), Attribution | 40% of core work |
| Pavitra | Satellite Scene Service (Sentinel-1 acquisition APIs) | API component |
| Keerthana | Met-Ocean Data Service (currents + wind + weather APIs) | API component |
| Krishnan | AIS Data Service (real AIS + synthetic AIS generator) | API component |

# 3. Shared Contracts (frozen on day 1)

Everyone codes against these files. Mock versions of all of them live in contracts/mocks/ from day 1 (Indhu creates them first).

| Contract | Produced by | Consumed by | Content summary |
| --- | --- | --- | --- |
| scene_meta.json + calibrated GeoTIFF | Pavitra | Indhu (detection), UI | Scene ID, acquisition time (UTC), bbox, CRS, dB range, file path, provider used |
| currents.nc, wind.nc | Keerthana | Nandha (drift) | u/v surface current and u10/v10 wind on a lat/lon/time grid covering scene bbox ± margin |
| vessels.parquet | Krishnan | Nandha (attribution), UI | MMSI, UTC timestamp, lat, lon, SOG, COG, heading, type, dims, source flag (real/synthetic), culprit flag (synthetic only) |
| slick.geojson | Indhu + Nandha (characterisation) | Nandha (drift), UI | Slick polygons, confidence, area, perimeter, centroid, ellipse axes, orientation, damping ratio, age estimate |
| origin_cloud.geojson | Nandha (drift) | Nandha (attribution), UI | Particle points (lat, lon, time, weight), origin window, confidence ellipse per timestep |
| forecast.geojson | Nandha (drift) | UI | Predicted spread at +6/+12/+24 h with uncertainty |
| suspects.json | Nandha (attribution) | UI | Ranked vessels: total score, per-factor sub-scores, plain-language reason |
| provider_status.json | Pavitra, Keerthana, Krishnan | Indhu (API monitoring page) | Per provider: name, purpose, status, last success/failure, latency, active provider, error class |

# 4. Integration Map

Pavitra ── scene_meta.json + GeoTIFF ──►

Indhu (ML) ── raw mask ──► Nandha (Characterise) ── slick.geojson ──► Nandha (Drift)

Keerthana ── currents.nc / wind.nc ──► Nandha (Drift)

Nandha (Drift) ── origin_cloud.geojson / forecast.geojson ──►

Krishnan ── vessels.parquet ──► Nandha (Attribution) ── suspects.json ──►

Indhu (Main System: FastAPI + UI + API Monitoring + Replay)

Final integration order (Indhu): mocks end-to-end → Pavitra → Keerthana → Krishnan → Nandha's engines → real ML weights → two demo scenes → replay mode → rehearsal.

# Developer Handbook — Indhu Priyan

## 1. Role

ML lead, Main System owner, final integrator. Claude Code power user. Carries 60% of the core work in two stages: independent development first, then final integration of everyone's components.

## 2. Component Owned

- (a) Oil-spill detection ML: DARTIS screening model + Trujillo U-Net segmentation, exported and wrapped as an inference service.

- (b) Main System: FastAPI backend skeleton, database, React/MapLibre UI, API Monitoring page, API Key Management page, replay mode.

- (c) Final integration of all components.

## 3. Where My Component Fits

Detection sits between Pavitra's scene output and Nandha's characterisation. The Main System is the shell every other component plugs into.

## 4. What I Need as Input

- Datasets: DARTIS (PANGAEA) and Trujillo (Zenodo Parts I–III) — acquired by me.

- For inference: a calibrated Sigma0-dB GeoTIFF + scene_meta.json (mock until Pavitra delivers).

- For the UI: all mock contract files (my own first deliverable).

## 5. What My Component Must Produce

- Model artefacts: screen.onnx and segment.onnx (or .pt), with model_card.md (metrics, dB normalisation constants, tile size).

- Inference service: POST /detect — input: scene path/ID; output: raw binary mask (GeoTIFF/PNG) + confidence + candidate boxes. The raw mask is what Nandha's characterisation converts into slick.geojson.

- Main System: running backend + UI rendering every layer from the contract files; API Monitoring page consuming provider_status.json; Key Management page (masked keys, test-connection).

- contracts/mocks/ — all mock files, created in the first two days.

## 6. What I Own

- Dataset acquisition/preparation, model training/evaluation/selection.

- Inference API and its CPU fallback (threshold + morphology).

- Backend skeleton, database, auth, UI, monitoring/key pages, replay mode.

- All mock files, final integration, demo rehearsal.

## 7. What I Do NOT Own

Drift physics, characterisation maths, attribution scoring (Nandha). External data fetching (Pavitra / Keerthana / Krishnan). I integrate their outputs; I do not rewrite their components.

## 8. How I Can Work Independently

Datasets are public — no dependency on teammates. The UI is built entirely on mocks. The inference service is tested on Trujillo test tiles, not on live scenes.

## 9. Mock/Test Input

Trujillo Part III test tiles (150 oil / 150 look-alike / 150 no-oil) as inference input; hand-made scene_meta.json; all UI mocks are my own deliverable.

## 10. Testing Requirements

- Segmentation: binary IoU on Trujillo Part III (report the real number; never pixel accuracy).

- Screening: mAP@0.5 plus a per-phenomenon false-positive table on DARTIS.

- Inference API: golden-file test (fixed tile → expected mask hash); latency < 5 s per scene tile batch on the RTX 4050; CPU fallback path returns a valid mask when no GPU is present.

- UI: every layer renders from mocks; the monitoring page correctly shows a failed provider.

## 11. Final Deliverables

- Trained weights + model card; inference service with /detect.

- Main System (backend + UI + monitoring + key management + replay mode).

- contracts/ folder with schemas and mocks; integration test suite; the final integrated system.

## 12. How My Component Integrates With Main System

- I am the main system. Protocol per component: (1) call the component with contract input, (2) validate output against the Pydantic schema, (3) on schema failure or a declared error class, fall back (cached/mock output) and surface a UI badge — the pipeline never halts.

- Errors handled from others: missing files, schema mismatch, provider AUTH_FAILED / TIMEOUT, empty results.

## 13. Handover Requirements

Nothing handed over — I receive. Acceptance rule for others' handovers: component runs from one command, passes its own tests against the mocks, output validates against the schema, README with setup and known issues.

## Model Training Workflow (Steps 1–10)

- Obtain datasets. DARTIS from PANGAEA (doi:10.1594/PANGAEA.980773). Trujillo from Zenodo: Part III (record 13761290) FIRST, then Parts I (8346860) and II (8253899) via the tile-and-discard script (download → tile → delete source).

- Inspect. Open 20 random image/mask pairs per set; confirm mask alignment, dB ranges, DARTIS look-alike categories; record counts in docs/data_card.md.

- Prepare splits. Trujillo: tile 256×256, keep tiles ≥1% oil + matched hard negatives; store uint8 memory-mapped .npy; dB clip constants (≈ −35…0 dB) into config/normalisation.yaml; Part III stays untouched as the test set. DARTIS: YOLO format; validation split stratified across look-alike phenomena.

- Train. Model 1: U-Net (ResNet-34, ImageNet weights, segmentation-models-pytorch), Dice+BCE, AMP fp16, batch 12–16, ~40 epochs, checkpoint every epoch (~2 h). Model 2: YOLOv8n/11n on DARTIS, ~50 epochs (~2–3 h). Sequential on the 4050; laptop plugged in, Turbo mode.

- Evaluate. Model 1: binary IoU, precision, recall on Part III. Model 2: mAP@0.5 + per-phenomenon false-positive table.

- Compare. Optional second segmentation baseline for the metrics slide; select by test IoU + visual inspection of 20 predictions.

- Select. Freeze the chosen checkpoint per model; tag in git.

- Prepare for integration. Export ONNX/TorchScript; bake normalisation into preprocessing; write model_card.md.

- Interface. Implement /detect exactly per the frozen Model I/O below.

- Independent test. Golden-file inference test + throughput benchmark + CPU fallback test; commit weights and tests.

## Model Input/Output (frozen)

Input:  { "scene_path": "<GeoTIFF, Sigma0 dB, EPSG:4326>", "scene_id": "...", "mode": "full|tile" }

Output: { "scene_id": "...", "mask_path": "<GeoTIFF 0/1>", "confidence": 0.0–1.0,

"candidates": [ {"bbox": [...], "class": "oil|lookalike", "score": ...} ],

"model_version": "...", "engine": "ml|threshold_fallback" }

Consumers never need to know model internals — they read the mask and the flags.

# Developer Handbook — Nandha Kumar

## 1. Role

Core engines developer (Claude Code user). Owns the science between detection and the UI — 40% of the core work.

## 2. Component Owned

- Engine A — Characterisation: raw mask → slick.geojson (area, perimeter, centroid, ellipse axes, orientation, damping ratio, Fay age estimate).

- Engine B — Drift: slick.geojson + currents.nc + wind.nc → origin_cloud.geojson (backward 12–24 h) and forecast.geojson (+6/+12/+24 h). Primary OpenDrift OpenOil; fallback OceanDrift; guaranteed path = in-house Euler integrator (current + 3% wind + Gaussian diffusion) written FIRST.

- Engine C — Attribution: origin_cloud.geojson + vessels.parquet → suspects.json. Filtering gates (spatial / temporal / trajectory) → weighted scoring (proximity, temporal, trajectory, anomalies, AIS gaps, vessel prior) → ranked list with per-factor breakdown and a plain-language reason.

## 3. Where My Component Fits

The middle of the pipeline: everything between Indhu's raw mask and the UI's final layers.

## 4. What I Need as Input

- Mock raw mask (hand-drawn polygon raster).

- Mock/synthetic small NetCDF current + wind fields.

- Mock vessels.parquet. All in contracts/mocks/ from day 1; real files replace them at integration with zero code change.

## 5. What My Component Must Produce

- slick.geojson, origin_cloud.geojson, forecast.geojson, suspects.json — exactly per schema.

- A CLI per engine (e.g. python -m engines.drift --slick ... --currents ... --wind ...).

## 6. What I Own

- Geometry maths; drift physics + the OpenDrift environment (conda/Docker, smoke-tested EARLY — the riskiest install in the project); the Euler fallback integrator.

- Filtering + scoring + explanation generator with configurable weights.

- Engine unit tests and engine documentation.

## 7. What I Do NOT Own

ML models, external API fetching, UI, database, final integration.

## 8. How I Can Work Independently

All three engines are file-in/file-out. Nothing requires a network, a GPU, or another teammate.

## 9. Mock/Test Input

Hand-drawn slick polygon; synthetic uniform and rotating current fields (analytic ground truth: with a known constant current the backtracked origin is hand-computable, and the engine must reproduce it); synthetic vessels.parquet with one planted culprit.

## 10. Testing Requirements

- Characterisation: known-shape test — a drawn ellipse must return its own axes/area within tolerance.

- Drift: analytic test (constant current field → hand-computable origin); forward+backward round-trip returns near the start; fallback integrator matches OpenDrift direction on the same field.

- Attribution: planted-culprit test — the known culprit must rank top-1 in a synthetic scenario; gate tests — a vessel outside the time window must be filtered with the reason recorded.

- Error cases: empty mask, missing NetCDF variable, zero vessels — engines return structured errors, never crash.

## 11. Final Deliverables

- Three engines with CLIs; environment.yml / Dockerfile for OpenDrift.

- Unit tests; weight-config file; README per engine; sample outputs committed.

## 12. How My Component Integrates With Main System

- Main system calls each engine (function or CLI) with contract file paths; engines return contract files plus a status object {ok, engine_used (primary/fallback), warnings}.

- Error classes: MISSING_INPUT, BAD_GRID, NO_VESSELS_IN_WINDOW — the main system shows a warning badge and, where defined, retries with the fallback engine. Outputs feed the UI layers and Engine C.

## 13. Handover Requirements

One-command run per engine against mocks; all tests green; sample outputs match schemas; known-issues list; a 30-minute walkthrough with Indhu.

# Developer Handbook — Pavitra

## 1. Role

API developer — Satellite Scene Service.

## 2. Component Owned

- Sentinel-1 scene acquisition: search, download, cache, and describe SAR scenes.

## 3. Where My Component Fits

The very start of the pipeline: my output is what the detection model consumes.

## 4. What I Need as Input

- A request JSON: { "bbox": [W,S,E,N], "start": "UTC", "end": "UTC", "scene_id": optional }. No dependency on any teammate.

## 5. What My Component Must Produce

- Calibrated scene GeoTIFF in data/scenes/<scene_id>/ (pre-processed scenes are acceptable for the POC; raw-GRD download is the stretch goal).

- scene_meta.json: scene ID, acquisition time (UTC), bbox, CRS, dB range, file path, provider used.

- provider_status.json entries for my providers (CDSE, ASF) for the monitoring page.

## 6. What I Own

- Primary: Copernicus Data Space Ecosystem — account, OAuth client, token-refresh wrapper (the access token lives ~10 minutes; downloads fail without refresh), OData search + download.

- Fallback: ASF Vertex via asf_search (Earthdata login).

- Local scene cache (never re-download), download progress/retry, provider health reporting, and the two demo scenes downloaded and verified.

## 7. What I Do NOT Own

SAR preprocessing science (calibration constants come from config/normalisation.yaml), detection, UI. If raw-GRD calibration proves too heavy, the team pivots to pre-calibrated scenes — flag it early rather than fighting it alone.

## 8. How I Can Work Independently

My component talks only to external APIs. I can test with any public Sentinel-1 scene over any ocean region.

## 9. Mock/Test Input

Fixed request JSONs in tests/requests/; a known scene ID with a known file size/checksum as the golden test.

## 10. Testing Requirements

- Search returns results for a known bbox/date; download completes and the checksum matches.

- Token expiry mid-download recovers automatically.

- CDSE failure falls back to ASF automatically and records it in provider_status.json.

- Airplane-mode test: a cached scene is served with no network.

## 11. Final Deliverables

- satellite_service module + CLI (fetch-scene --bbox ... --start ... --end ...).

- The two demo scenes cached in data/scenes/ with metadata; provider status reporting; tests; README with account-setup steps.

## 12. How My Component Integrates With Main System

- Main system sends the request JSON → I return scene_meta.json (plus the file on disk) → detection reads the GeoTIFF.

- Errors: AUTH_FAILED (bad OAuth), UNAVAILABLE (both providers down), NOT_FOUND (no scene for window), TIMEOUT. Main-system handling: fall back to the cached demo scenes and badge the layer as CACHED.

## 13. Handover Requirements

One-command fetch works; both demo scenes present with metadata; the airplane-mode test passes; README with credentials setup; walkthrough with Indhu.

# Developer Handbook — Keerthana

## 1. Role

API developer — Met-Ocean Data Service.

## 2. Component Owned

- Ocean currents, wind, and weather acquisition + regional caching.

## 3. Where My Component Fits

Feeds Nandha's drift engine — without these NetCDFs the hindcast/forecast cannot run on real physics.

## 4. What I Need as Input

- A request JSON: { "bbox": [W,S,E,N], "start": "UTC", "end": "UTC" } (scene bbox ± margin, time window ± 48 h). No teammate dependency.

## 5. What My Component Must Produce

- currents.nc — u/v surface current on a lat/lon/time grid (variable names documented in the README).

- wind.nc — u10/v10 wind, same grid convention.

- Cached copies for both demo scenes in data/metocean/; provider_status.json entries (CMEMS, ERA5, Open-Meteo).

## 6. What I Own

- Currents primary: Copernicus Marine toolbox — GLORYS multiyear (GLOBAL_MULTIYEAR_PHY_001_030) for historical scene dates. The analysis/forecast product does NOT cover old dates — this is the #1 trap. Fallback: HYCOM via OPeNDAP (no key).

- Wind primary: ERA5 via the NEW CDS (cdsapi; personal access token; the licence must be accepted on the dataset page or requests fail with a misleading error). Fallback: Open-Meteo (no key).

- Subsetting to region, unit normalisation, caching, provider health reporting.

## 7. What I Do NOT Own

Drift physics (Nandha), scene selection, UI.

## 8. How I Can Work Independently

External APIs only. Any ocean bbox works for development; the demo bbox/dates arrive later from the chosen scenes.

## 9. Mock/Test Input

Fixed request JSONs; a tiny hand-built NetCDF as the format reference (it doubles as Nandha's mock — agree variable names with him once, then both work independently).

## 10. Testing Requirements

- Retrieve a real 3-day window for a test bbox from CMEMS and ERA5; grids open in xarray with expected variables/units.

- Kill the primary (wrong credentials) and confirm automatic fallback plus a status record.

- Cached files served offline.

- Date-range test: a 2017 date must route to GLORYS, not the forecast product.

## 11. Final Deliverables

- metocean_service module + CLI (fetch-metocean --bbox ... --start ... --end ...).

- Cached NetCDFs for both demo scenes; provider status reporting; tests; README with account setup (CMEMS login, CDS token + licence).

## 12. How My Component Integrates With Main System

- Main system sends the request → I return paths to currents.nc / wind.nc → the drift engine opens them with xarray.

- Errors: AUTH_FAILED, LICENCE_NOT_ACCEPTED, NO_DATA_FOR_PERIOD, TIMEOUT, UNAVAILABLE. Main-system handling: fall back to cache; if no cache, the drift engine runs wind-only or constant-wind mode with a UI badge.

## 13. Handover Requirements

One-command fetch works for both demo scene windows; cached NetCDFs committed to data/; offline test passes; README; walkthrough with Nandha (variable names) and Indhu.

# Developer Handbook — Krishnan

## 1. Role

API developer — AIS Data Service.

## 2. Component Owned

- Vessel-track data: real AIS ingestion + cleaning + interpolation.

- The synthetic AIS generator — mandatory infrastructure, not a fallback: it provides the ground truth (known culprit) for the attribution benchmark.

## 3. Where My Component Fits

Feeds Nandha's attribution engine and the UI's vessel layers.

## 4. What I Need as Input

- A request JSON: { "bbox": [...], "start": "UTC", "end": "UTC", "mode": "real|synthetic", "n_vessels": ..., "culprit": {...} (synthetic mode) }. No teammate dependency.

## 5. What My Component Must Produce

- vessels.parquet per the contract: MMSI, UTC timestamp, lat, lon, SOG, COG, heading, vessel type, dims, source flag (real/synthetic), culprit flag (synthetic only). The schema is identical for real and synthetic data.

- A 50-scenario synthetic benchmark set (each with one planted culprit) for the attribution hit-rate metric.

- provider_status.json entries for AIS sources.

## 6. What I Own

- Real AIS: Danish Maritime Authority open archive (proof scene, dense EU traffic) and/or MarineCadastre (US waters only — no real AIS exists for Indian waters; that is exactly why the synthetic path exists). Parsing, dedup, outlier removal, 5-minute interpolation, per-vessel track assembly, AIS-gap detection fields.

- Synthetic generator: shipping-lane-style tracks + a culprit whose behaviour matches a discharge (passes through a given origin region at a given time, optional slowdown and AIS gap), in the exact MarineCadastre schema.

- Optional stretch: AISStream.io live websocket for a 'live' demo tab.

## 7. What I Do NOT Own

Attribution scoring (Nandha), origin estimation, UI.

## 8. How I Can Work Independently

Real archives are public bulk downloads; the generator needs nothing external. The 'origin region' input for synthetic scenarios is just a lat/lon/time JSON — mocked until Nandha's drift output exists.

## 9. Mock/Test Input

A sample day of Danish DMA CSV; a mock origin-region JSON for culprit planting.

## 10. Testing Requirements

- Real path: parse a raw archive day → valid parquet (no duplicates, monotonic timestamps per MMSI, UTC verified); interpolation test — a known gap is filled at 5-minute steps.

- Synthetic path: the planted culprit's track verifiably passes through the requested origin region/time.

- Schema-equality test: real and synthetic parquet have identical columns and dtypes.

- The 50-scenario benchmark regenerates reproducibly from a seed.

## 11. Final Deliverables

- ais_service module + CLIs (fetch-ais / generate-ais).

- Cleaned real AIS for the proof scene; synthetic AIS for the headline scene; the 50-scenario benchmark with its seed; tests; README.

## 12. How My Component Integrates With Main System

- Main system sends the request → I return vessels.parquet → the attribution engine and UI consume it. The source flag drives the UI's REAL/SYNTHETIC badge.

- Errors: ARCHIVE_UNAVAILABLE, EMPTY_REGION, PARSE_ERROR. Main-system handling: a mode=real failure falls back to mode=synthetic with the badge switched.

## 13. Handover Requirements

One-command generation and one-command real-ingest both work; benchmark committed with seed; schema tests green; README; walkthrough with Nandha (attribution consumes my columns) and Indhu.

# 5. No-Blocking Guarantee

| Developer | Blocked by anyone? | Why not |
| --- | --- | --- |
| Indhu Priyan | No | Public datasets; UI runs on his own mocks |
| Nandha Kumar | No | File-in/file-out engines on mocks; analytic test data |
| Pavitra | No | External APIs only |
| Keerthana | No | External APIs only |
| Krishnan | No | Public archives + self-contained generator |

# 6. Handover & Integration Checklist (Indhu enforces)

- Component runs from one command against contracts/mocks/.

- All component tests green; output validates against the Pydantic schema.

- README: setup, credentials, known issues.

- 30-minute walkthrough recorded or held.

- Integration order: mocks end-to-end → Pavitra → Keerthana → Krishnan → Nandha's engines → real ML weights → two demo scenes → replay mode → full rehearsal.

- Freeze rule: after a component is integrated and green, nobody edits it without Indhu's sign-off.